## Slide 1
STAGE FOURTEEN · PROJECT MANAGEMENT
FIRSTS
Project Management

## Slide 2
SESSION 1
Project Planning Foundations
FIRSTS R1–R10

## Slide 3
FIRST R1
Project Management Awareness
Five phases: initiate, plan, execute, monitor, close
Closure is easy to skip — don't
Foundation for the whole stage

## Slide 4
FIRST R2
Project Initiation
Purpose, outcome, why it matters, stakeholders
Skipping this to save time rarely saves time
Confirm before real work begins

## Slide 5
FIRST R3
Project Scope Defined
In scope AND explicitly out of scope
Undefined scope invites scope creep
The boundary you'll protect later

## Slide 6
FIRST R4
Project Requirements Gathered
The stated request ≠ the real need
Probe past the first answer
Technically complete ≠ actually useful

## Slide 7
FIRST R5
Project Deliverables Defined
Vague deliverables can't be checked off
Map every requirement to something tangible
Sets up genuine closure later

## Slide 8
FIRST R6
Project Timeline Created
Milestones and dependencies, not just tasks
A shared, explicit sequence
Catches conflicts before they happen

## Slide 9
FIRST R7
Project Work Breakdown
Too large to assign = too vague to track
Break it down to genuinely manageable pieces
The link between planning and real delegation

## Slide 10
FIRST R8
Project Resource Plan
Confirm availability, don't assume it
Gaps discovered mid-project cause real delays
People, tools, budget, materials

## Slide 11
FIRST R9
Project Risk Register
Proactive beats reactive, every time
A living document, not a kickoff formality
Every risk needs a real mitigation plan

## Slide 12
FIRST R10
Project Dependency Map
What's blocked, waiting on what
Implicit dependencies get missed
Closes the planning section

## Slide 13
SESSION 2
Managing Execution
FIRSTS R11–R20

## Slide 14
FIRST R11
Project Stakeholder Map
Influence and interest, not just involvement
Missed stakeholders surface late, painfully
Foundation for real communication

## Slide 15
FIRST R12
Project Communication Plan
Tailor frequency and detail to real need
One-size-fits-all under- and over-informs
Built directly on the stakeholder map

## Slide 16
FIRST R13
Project Status Report
Same format, every time
Lets stakeholders track real trends
A recurring habit, not a one-off

## Slide 17
FIRST R14
Project Milestone Achieved
The date arriving ≠ the criteria being met
Confirm explicitly, don't assume
Prevents false progress

## Slide 18
FIRST R15
Project Change Request
Formal evaluation, not silent absorption
Protects the scope from R3
Document real impact before approving

## Slide 19
FIRST R16
Project Issue Log
What's already happened, tracked to resolution
Scattered messages let issues vanish
Distinct from the risk register

## Slide 20
FIRST R17
Project Risk Mitigation
A plan on paper isn't protection
Actually execute the mitigation
Turns R9 from documentation into action

## Slide 21
FIRST R18
Project Budget Created
Track real spending, not just an estimate
Catch overruns while they're still fixable
Extends the resource plan from R8

## Slide 22
FIRST R19
Project Schedule Updated
An outdated schedule is fiction
Update honestly, even when it's uncomfortable
Confusion costs more than the admission

## Slide 23
FIRST R20
Project Management Tool Used
One system, not five disconnected documents
Consolidates everything from R1–R19
Closes the execution section

## Slide 24
SESSION 3
Modern Methodologies & Closing Out
FIRSTS R21–R30

## Slide 25
FIRST R21
Agile Project Experience
Iterative, not fixed and sequential
Complements traditional planning, doesn't replace it
Adapt based on real feedback

## Slide 26
FIRST R22
Scrum Experience
Each ceremony has a distinct real purpose
Not just “more meetings”
One specific, widely used Agile framework

## Slide 27
FIRST R23
Kanban Workflow
Continuous flow for unpredictable work
Genuinely different from Scrum, not lesser
Match the method to the actual work

## Slide 28
FIRST R24
Project Progress Review
Honest, not optimistic
Catch small delays before they compound
Confront reality, don't gloss over it

## Slide 29
FIRST R25
Project Escalation
Neither avoided nor vague
A specific, clear ask
A normal, responsible action, not a failure

## Slide 30
FIRST R26
Project Recovery Plan
Address the root cause, not just push harder
Pushing harder on a broken plan rarely works
Genuine diagnostic thinking

## Slide 31
FIRST R27
Project Handoff
Context, not just the final deliverable
Enables real, intelligent maintenance
Extends the Stage Thirteen handoff practice

## Slide 32
FIRST R28
Project Closure
Formal, confirmed, not a quiet fade-out
Verifies the deliverables from R5
Loose ends left unaddressed otherwise

## Slide 33
FIRST R29
Project Lessons Learned
Specific and actionable, not “communicate better”
Otherwise relearned the hard way next time
Write it down, actually use it later

## Slide 34
FIRST R30
End-to-End Project Managed
One project, full lifecycle, independently
Proves the accumulated skill of this stage
The real capstone, not a single-FIRST checkbox

## Slide 35
Stage Fourteen, Complete
One real project, named out loud, you'll manage end-to-end.